**10-28-18**

**Meeting Log**

General To Do:

* Front End:
  + Modular nav bar for easy changes
  + Modular info for product pages
  + Integrate user account page
  + Modular navbar for admin page for easy changes
  + Finish the final version of Admin pages
* Connection Layer
  + Get all pages accessing the database
* Database
  + Load all information
  + Upload database for testing
* Back End:
  + Order logic
  + Customer update
  + Customer information validation

Tyler Benson

* Completed Since Last Meeting
  + Taken photos for database products
* Failed to complete
  + Finish build of database so it can be uploaded to server
* Completing Before Next Meeting
  + Complete building database with updated pictures
    - 5 categories with 5 items each
  + Upload database to server for use
* Roadblocks
  + I have no idea how to upload. Need to meet with Ahman.

Maureen Aubrey

* Completed Since Last Meeting
  + Created a base design and skeleton for the Admin website for management of products and users
    - This included an add product page, a page to list users and items, base page, and a page for restocking items
    - Each page was based on the base page.
  + All the admin pages are linked up so one can go between them.
* What was suppose to be complete but not
* RoadBlocks
  + Getting the sidebar to work on the design.
  + Getting it all downloaded on github
* What should be completed for next week
  + Make Product pages for each category
  + Link Product pages to the database
  + Link all the Admin NavBar

Colin Craighead

* Completed Since Last Meeting
  + Base html to display a shopping cart
  + plus a small amount of javascript to calculate totals for the cart
  + Make the base html for the checkout process
* What was suppose to be complete but not
  + I looked for Api to calculate delivery but didn't find one that I

wanted to start working on

* RoadBlocks
  + New to Json/apis and to javascript
* What should be completed for next week
  + Backend for the shopping cart
  + Backend for checkout

Alex Kennedy

* Completed Since Last Meeting
  + Made a product page sample for one product
* What did not get completed this week
  + Missed last meeting so I was out of the loop this week
* Completing Before Next Meeting
  + Link the product page to the website
  + **Pull the data for the product page from the database**
  + Fix the image carousel in the middle
  + Make all of the product pages for each category
  + Clean up the product page
  + Add NavBar to other pages
* Roadblocks?
  + Connecting layer, NodeJS?
  + Making time with all of my other classes
  + Putting in the time piece by piece daily instead of working on everything in long drawn out bursts

Ahman Woods

* Completed Since Last Meeting
  + SSL added to webserver
* Completing Before Next Meeting
  + Database added to web server
  + User registration and logging in/out will be functional
* Roadblocks?
  + Other classes demanding a lot of my attention

Rebecca Donohoe

* Completed Since Last Meeting
  + Started the account management page
* Completed Before Next Meeting
  + Account management pages (i.e., Profile, Settings)
* Roadblocks?
  + Integrating the account management with the database and other pages of website
  + Ensuring customer information validation/credentials